## Slide 1: ARM CLUSTER
By Andrew Hoover, Samantha Kranstz, and Christine Sorensen

## Slide 2: Our client
Dr. Christer Karlsson
Our client’s needs
A cluster of 6-12 single-board computers
Benchmarked
Fastest and most efficient
Notes: Sam

## Slide 3: Our Project
Research
Establish proof of Concept
Notes: Sam

## Slide 4: The Cluster
Snow White and the seven dwarfs
ODROID XU4
Snow White
Dopey
Sleepy
Grumpy
Doc
Happy
Bashful
Sneezy
Notes: Sam //include star model

## Slide 5: The process
Configure network
NFS share
Configure sudo
Host name
ssh configure
Notes: Christine

## Slide 6: Tools
Trello
Github
LINPACK
MPI
Python
C++
Bash
Linux
Screwdriver
Notes: Christine

## Slide 7: Testing
Ping Pong
Hello
Switch test
LINPACK
tests
Purpose of test
Pinging tests if the devices can communicate with each other
Tests all the ODRIODs’ communication
Tests the network
Benchmarks the cluster, testing by solving a system of linear equations
Notes: Christine

## Slide 8: Our issues and problems
Fstab
LINPACK
  Building
  Figuring it out
Static Frying
  Two broken
Backorder
  Other message passing protocols
Notes: Andrew //Christine other protocols

## Slide 9: Prototype
Notes: Andrew

## Slide 10: Our Results
Cluster built and running
Running LINPACK using 8 cores on all 8 devices
  10.48 GigaFlops
Running LINPACK using 8 cores on Snow White
  3.17 GigaFlops
Notes: Andrew

## Slide 11: Budget and costs
Switch
  (1) $39.99
Ethernet cables
  (8) 1’ $2.99 each
Power Unit
  (1) $49.99
Memory
  (8) 16 GB $38.00 each
ODROID Ux4
  (8) $76.00 each
Replacement ODROID Ux4
  (2) $76.00 each
Acrylic board
  (1) $25.00
Miscellanous
  $25.00
Notes: Sam
4.99 3’

## Slide 12: Remaining Backlog
Explore other communication methods
Develop and benchmark a new communication
Research Symposium
Design Fair
Notes: Christine

## Slide 13: Schedule And deliverables
Sprint 4: 1/18/15-2/5/15
  Research
  Prototype
Sprint 5: 2/15/16-3/4/16
  Benchmark
  Abstract
Sprint 6: 3/21/16-4/15/16
  Product
Research Symposium: 4/7/2016
Design Fair: 4/19/16
Notes: Christine // need to figure this out precisly

## Slide 14: Questions?