## Slide 1: Disney World: The ARM Cluster
Andrew Hoover Christine Sorensen
March 24, 2016
Notes: Christine

## Slide 2: Client
Dr. Christer Karlsson
Client Needs
  Cluster of 6 – 12 single-board ARM computers
  Benchmarked
  Fastest and most efficient design
Notes: Christine

## Slide 3: Project Overview
Project
Establish proof of concept
Gather more LINPACK data
Test new communication
  GPIO
  USB
Test different topologies
  Ring
  Hypercube
Notes: Christine

## Slide 4: Tools
Linux
Bash
GitHub
WiringPi
C
LINPACK
OpenMPI, MPICH
Routing Tables
USB to Ethernet Cords
Python
Pyplot
Notes: Andrew

## Slide 5: Deliverables
Benchmark PINPACK on multiple number of devices
Compared cluster to i7
LINPACK Debian package
USP and GPIO
  Research on USB
  Tests with GPIO
MICS Conference
  Paper and abstract
Topology Design
  Ring and hypercube
Routing tables
SDSMT Research Symposium
  Abstract
Notes: Andrew

## Slide 6: ARM LINPACK
Created Debian package of HPL
Tuned to work on ARM
Successfully installs on dwarfs with dpkg install command
Notes: Andrew

## Slide 7: GPIO
WiringPi
Pins connected
Results
Notes: Andrew and Christine

## Slide 8
Notes: Andrew and Christine

## Slide 9
Notes: Andrew and Christine

## Slide 10: Star Topology
Initial setup
Each dwarf connected to an unmanaged switch
Notes: Andrew

## Slide 11: Routing Table
Notes: Andrew

## Slide 12: IP Addresses
Notes: Andrew

## Slide 13: Hypercube
Notes: Christine

## Slide 14: Results
Gigaflops per number of devices
USB not practical
GPIO with WiringPi slow
Routing tables, ring topology functional
Notes: Andrew

## Slide 15: Speedup
1  2 devices = 1 speedup
2  3 = 4
3  4 = 5
  Max speedup
4  5 = 1
5  6 = -1
6  7 = 2
7  8 = 1
Notes: Christine

## Slide 16: Amdahl’s Law
  S = portion serial
  N = number of cores
Unsure of portion sizes
If all parallel
All serial
Increasing the number of cores
  Speedup will not achieve more than
Notes: Christine

## Slide 17
Notes: Christine

## Slide 18: Issues
WiringPi
  Updating the kernel
  GPIO pin numbers to physical numbers
Topologies
  Create appropriate network
  Access devices through others
LINPACK
  Testing on ring topology
Notes: Andrew

## Slide 19: Budget
MICS Registration
  $35.00
Miscellaneous
  $25.00
Acrylic board
  $25.00
Replacemnet ORDOID-XU4
  2 at $76.00 each
ODROID-XU$
  8 at $76.00 each
Memory
  8 at $38.00 each
Power Unit
  $49.99
Ethernet cables
  8 at $2.99 each
Switch
  $39.99
Notes: Christine

## Slide 20: Remaining Backlog
LINPACK over ring and hypercube
SDSMT Symposium
MICS Symposium
Design Fair
Design Documentation
Notes: Andrew

## Slide 21: Revised Goals
Debug LINPACK
SDSMT Symposium
Notes: Andrew

## Slide 22: Schedule
Sprint 6: 3/21/16
  Documentation
  Presentation preparations
SDSMT Research Symposium: 4/7/16
Design Fair: 4/19/16
MICS: 4/23/16
Notes: Christine

## Slide 23: Prototype

## Slide 24: Questions?

## Slide 25: Education Tool
lsdkfjsldakjf